🚀 AuditGPT – 1-Month MVP Sprint Plan

📅 Week 1: Project Kickoff & Core Setup

Goal: Set the foundation and prove core components work in isolation.

✅ Tasks:

- Finalize tech stack (React + FastAPI + Slither + GPT-4 API)

- Set up GitHub repo + GitHub Projects for task tracking

- Integrate Slither CLI to analyze sample Solidity contracts

- Build CLI-based contract scanner (input .sol, output JSON)

- Test GPT-4 prompts to explain smart contract logic

🎯 Milestone:

- A basic script can scan a contract and get GPT-4 explanation text.

📅 Week 2: Web App Skeleton + Analysis Integration

Goal: Build a working frontend + backend with a working audit pipeline.

✅ Tasks:

- Build React UI: contract upload form + results viewer

- Setup FastAPI backend with file upload endpoint

- Integrate backend with Slither and GPT analysis

- Send results to frontend via API

- Display findings (security issues + GPT text)

🎯 Milestone:

- Web app shows parsed findings for uploaded contract — live demo possible.

📅 Week 3: Compliance Engine + Report Builder

Goal: Add legal compliance logic and report generation.

✅ Tasks:

- Define 5–10 basic MiCA/SEC rule checks (e.g., ownerOnly, blacklist, token lock)

- Build pattern-matching rules using AST/regex

- Store results (security + compliance) in backend

- Build simple Markdown → HTML → PDF export pipeline (WeasyPrint or similar)

🎯 Milestone:

- A user can upload a contract and download a branded audit report (with GPT + compliance flags).

📅 Week 4: Polish, Deploy, and Promote

Goal: Launch MVP on the web, get waitlist users, and prep investor outreach.

✅ Tasks:

- Deploy to Render, Railway, or Vercel (React + FastAPI)

- Add email form (Mailchimp, Google Form, or backend endpoint)

- Launch auditgpt.xyz landing page (you already have it ✅)

- Record demo video + create a tweet/thread/LinkedIn post

- Share with friends, Web3 communities, and investors

🎯 Milestone:

- Publicly available MVP + 25 early signups + investor demo link

🧩 Tools & Setup Checklist

| Area | Tools |
| --- | --- |
| Versioning | Git + GitHub |
| Frontend | React + Tailwind CSS |
| Backend | FastAPI |
| LLM API | OpenAI GPT-4o or Ollama |
| Analyzer | Slither + Mythril |
| Report Export | WeasyPrint / ReportLab |
| Hosting | Railway / Render / Vercel |
| Form | Google Forms or Mailchimp |

✅ Output by Day 30:

- Live audit tool (basic UI + analysis + report)

- 10+ sample contracts scanned and demoed

- PDF report sample (exported from real audit)

- Early access waitlist growing

- MVP deck + demo link for VCs

🔜 What's Next: MVP Completion Roadmap

Let’s finalize the Minimum Viable Product with real features and reports.

✅ 1. Replace Mock Logic with Real Slither & GPT

🔧 Backend Tasks:

- Integrate real Slither (already installed or via slither-analyze)

- Call OpenAI GPT-4 API to explain uploaded contract

- Add simple MiCA-style compliance check (e.g. detect owner-only functions)

- Store and return full JSON report

I can help you:

- Add slither_runner.py logic to run static analysis

- Add gpt_engine.py using your OpenAI key from .env

- Improve compliance.py with real patterns

📝 2. Export a Clean PDF/Markdown Audit Report

- Create Markdown report template with:

  - Slither findings

  - GPT explanations

  - Compliance flags

- Convert to HTML → PDF using WeasyPrint or similar

Want me to create that report generator next?

🎨 3. Style the Frontend (Optional But Recommended)

- Add Tailwind CSS for beautiful UI

- Display results in clean collapsible cards

- Loading state & error handling

I can scaffold the UI with:

- Tailwind integration

- Loading spinner

- Tabs or accordions for report sections

🌍 4. Deploy Online

Later, you’ll want to:

- Host backend on Render, Railway, or Fly.io

- Host frontend on Vercel, Netlify, or same server

- Connect to a database if needed for user uploads